Proposal for Website Development for Ellista International Company

### Project Overview

We propose developing a website for Ellista International Company, focusing on showcasing the company's projects and products. Depending on your requirements, we offer two options:

- Static Portfolio Website

  - Description: A visually appealing static website built with WordPress to showcase your portfolio.

  - Budget: $500

  - Features:

    - Fixed content display.

    - Professional and responsive design.

    - Cost-effective solution.

- Dynamic Portfolio Website

  - Description: A robust, dynamic website with full admin control to manage and update projects, products, and content.

  - Budget: $850

  - Features:

    - Easy-to-use admin panel for content management.

    - Scalable architecture for future feature expansions.

    - Enhanced interactivity and functionality.

- Dynamic Website + Chatbot Integration

  - Description: In addition to the dynamic website, we can integrate a chatbot for enhanced customer engagement and support.

  - Budget: $1100

  - Features:

    - All features of the dynamic website.

    - AI-powered chatbot for instant responses to user queries.

    - Improved user experience and communication.

### Timeline

We will complete the project in 6 weeks, divided as follows:

- Portfolio Website Development (3 weeks):

  - Complete the portfolio site and present the first version for review.

- Chatbot Integration (2 weeks):

  - Develop and integrate the chatbot into the website.

- Deployment and Testing (1 week):

  - Final deployment of the website.

  - Thorough testing of all functionalities.

Total Duration: 6 weeks
Progress Updates: Weekly updates will be provided to keep you informed about the progress.

### Payment Milestones

To ensure a smooth workflow, payments will be made in four milestones:

- Initialization Fee (20%): Paid upon agreement and project initiation.

- Portfolio Website Completion (30%): Paid after the portfolio website is completed and reviewed.

- Chatbot Integration (30%): Paid after the chatbot is successfully integrated and reviewed.

- Final Deployment (20%): Paid after the entire project is deployed, tested, and approved.

Best regards,
Akhlaq Altaf
firnas.tech  (http://firnas.tech/)